* **Sprint Goal:**

The main base requirements of Talabat application will be implemented, finished and done.

* **Sprint Backlog Items:**
* As a user, I want to create account so that I can start using the application
* As a user, I want to login so that I can access my account
* As a user, I want to view restaurants so that I can see available restaurants
* As a user, I want to view menu for a selected restaurant so that I can see the available items
* As a user, I want to view menu for a selected restaurant so that I can see items cost
* **Team Capacity:** Four team members: Bassant, Amr, Yasmin and Mahmoud.
* **Vacations:**

Vacations will be the standard ones Friday and Saturday weekend.

There will be no specific vacations in this sprint.

Team members can take vacations but at least four team members will be available.

* Team members feel enthusiastic to finish all spring backlog items at the right time.

**Team Tasks:**

Bassant will be responsible for creating account

Amr will be responsible for login

Both Bassant and Amr will work together because their tasks will be related to each other

Yasmin will be responsible for viewing restaurants

Mahmoud will be responsible for viewing menu